# Wiom — Gate 0 Submission Template (Explained Version)

## What this document is

This is not a form.

This is a thinking contract that ensures every project:

- has a clear problem

- produces a measurable signal

- leads to learning

- connects to company value (NUT)

If you cannot fill a section, the project is not ready.

## What is a “signal” (read this first)

A signal is the earliest measurable change that tells you whether your intervention is working.

- It is NOT the final outcome (e.g., retention)

- It is NOT a vague indicator (e.g., “better experience”)

It is: > A fast, measurable proxy that changes because of your action

### Example

Problem: Users drop off during onboarding

❌ Not a signal: “Retention improves”

✅ Signal: “% users completing onboarding step 3”

Why?

- observable quickly

- directly affected by onboarding changes

- tells you if your intervention worked

# SECTION A — Problem Definition

## 1. Observed / Expected / Evidence

### What this means

You must define the problem in reality, not opinion.

- Observed = what is happening today

- Expected = what should happen

- Evidence = proof that there is a gap

### Example

Observed: 35% of users drop before completing onboarding Expected: At least 60% should complete onboarding Evidence: Funnel data from last 2 weeks shows drop at step 3

# SECTION B — Project Definition

## 2. Objective

### What this means

What measurable change will happen if this works?

### Example

Increase onboarding completion rate from 35% → 50%

## 3. Classification + Rationale

### What this means

Choose one type of work:

- Hygiene = fix something broken

- Efficiency = improve existing system

- Outcome Shift = change system behavior

- Capability Build = build system ability

Explain why it is NOT another type.

### Example

Classification: Efficiency Rationale: Improves onboarding flow without changing product model (not Outcome Shift)

## 4. Root Cause

### What this means

Why is this happening?

Must be structural, not superficial.

### Example

Users drop because step 3 requires manual data entry, causing friction

## 5. Leverage Level

### What this means

How deep is your intervention?

- Low = parameter change

- High = system change

### Example

LP2 (parameter change — simplifying form)

# SECTION C — Measurement

## 6. Measurement Stack

### What this means

You must define all layers of measurement:

| Layer | Meaning |
| --- | --- |
| L5 | Final outcome |
| L4 | Driver |
| L3 | Signal (most important) |
| L2 | Execution proof |
| L1 | System correctness |

### Example

L5: Retention L4: Activation rate L3: Onboarding completion L2: % users reaching onboarding L1: System working without errors

## 7. Tracking Table

### What this means

Define how you will measure success.

### Example

| Metric | Baseline | Target | Frequency |
| --- | --- | --- | --- |
| Completion rate | 35% | 50% | Daily |

# SECTION D — Leading Signal (Critical)

## 8. Leading Signal

### What this means

Your main measurement.

### Example

“% users completing onboarding step 3”

## 9. Signal Validity

You must prove 3 things:

### Observability

Can we measure it quickly?

Example: “Users complete onboarding in real-time, so measurable within 1 day”

### Causality

Does it reflect the outcome?

Example: “Completion leads to activation, which leads to retention”

### Sensitivity

Will it change because of your action?

Example: “Reducing form fields directly affects completion rate”

## 10. Signal Timing

### What this means

When will you see the signal?

### Example

Within 3 days of deployment

## 11. Scope Constraint

### What this means

Can you observe the signal within your timeline?

### Example

Yes — onboarding completion happens immediately after change

# SECTION E — Ownership & Mapping

## 12. Owner

### What this means

One person owns this project.

Not a team.

## 13. Driver Mapping

### What this means

Which company driver does this affect?

### Example

Activation rate

## 14. NUT Chain

### What this means

How does your project impact company value?

Format:

Project → Driver → NUT

### Example

Onboarding completion → Activation → Revenue per user

## 15. Validation Path

### What this means

How does your signal prove this chain?

### Example

If completion increases, activation should increase

# SECTION F — Execution

## 16. Time Class

### What this means

How long will this take?

### Example

Efficiency → 1 sprint

## 17. Execution Plan

### What this means

How will this be executed?

- What agents do

- What humans do

### Example

Agent: generate UI variants Human: approve final design

# SECTION G — Learning Logic

## 18. Hypothesis

### What this means

What do you expect to happen?

### Example

If we reduce onboarding steps, completion rate will increase by 10% within 5 days

## 19. Risk Check

### What this means

What could go wrong?

### Example

Users may still drop due to external factors

## 20. Learning Path

### What this means

What decision will you take based on signal?

### Example

If completion increases → scale change If not → redesign onboarding

# FINAL RULE

If you cannot define:

- a clear problem

- a measurable signal

- a testable hypothesis

Then: > This is not a project yet.

# END